## Slide 1: MLOps Strategy & Framework
June 2nd , 2023
Post Engagement Recommendation for GMI

## Slide 2: Assessment Outcomes & Recommendation
Capability Category | Assessment | Recommendations
Data Science Lifecycle |  | Set up of experimentation and tracking process with visualization. Build a centralized model registry Store and manage features using a centralized Feature Store Model training accelerators for faster model training Data governance over the data quality and anomaly detection
Model Industrialization Approach |  | Set up alert mechanism for model and data drift detection Build standard framework to address all AI use-cases e.g. DL, NLP Set up standard InfraOps using IaC for resource provisioning Build standard CI/CD process Set up Persona based access and roles definition
Monitoring (model & data) |  | Set up vertex-based model & data monitoring Build standardized and templated monitoring services Set up standard cloud logging and monitoring for services (with visualization)
Software Engineering |  | Establish code development reviews process and documentation Set up lint, code style checks, others checks along with its integration with CI/CD Write unit test, integration tests and other tests in CI/CD Establish branching strategy and code promotion with proper release management
Architecture |  | Build standard, configurable and scalable framework to address all AI use-cases e.g. DL, NLP Create modularized / microservices-based framework for seamless customizations at later stages Set up external Data source integration framework
Ways of Working |  | Set up process for standard product release documentation Collaborate and build Cultural Adoption of the incorporated features
Current avg.
Target
Current range
2.5
4.5
3.1
4.7
1.9
4.0
2.7
4.7
1.5
4.3
4.2
Current state assessment scores based on interviews & feedback from GMI team
2.5
Make sure that these are relevant and add anything that you have learned recently

## Slide 3: Roadmap
Capability Category | Next 3 months | 3-6 months | > 6 months
Data Science Lifecycle |  |  | 
Model Industrialization Approach |  |  | 
Monitoring (model & data) |  |  | 
Software Engineering |  |  | 
Architecture |  |  | 
Ways of Working |  |  | 
Show sequencing; lets be aggressive on what they should do short term because that could be our next phase
We need to have a rationale on why we are sequencing that way (value, dependency, easy to implement, etc…)
Make sure that what we have on previous page is reflected
Set up model experimentation and tracking process with Visualization
Standardized project checklist/intake that clearly identifies data requirements, upstream/downstream integrations, and defined business KPIs
Set up model registry for models
Model Training accelerators for faster training
Store and manage features using a centralized Feature Store
Data governance over the data quality and anomaly detection
Other capabilities, like BQML, AutoML in the current framework
Project assetized and reusability of components
Standard framework to address all AI use-cases
Start with heavy use of IaC for infraOps and provisioning
CI/CD Enhancements
Access roles and definitions
Implementation of tool-based model observability and Responsible AI
Standardized logging and log-based monitoring
Enhance model deployment capability
Capability of data tracking/versioning
Enable Automated train/re-train of models from pipeline
Set up Vertex based model & data drift detection process. Enhance Monitoring library with custom algorithms
Other monitoring & alert mechanism for model availability by tracking health metrics ( error rate, latency, throughput etc)
Build monitoring templates using IaC and use them while spinning up projects.
Tool based bias, fairness, explainability capability.
For other services, set up logging and monitoring with visualization
Establish code development review process checklist and shared
Establish branching strategy & release management
Create a standardized production-readiness checklist
Work on standard documentation approach across project
Set up external Data source integration framework
Move towards fully-reproducible environments via IaC that require little to no manual steps to setup/teardown (“Project Factory” module)
Standardize logging and monitoring of data transforms. Alert for data quality issues
Set up documentation process for product release
Collaborate and build Cultural Adoption of the incorporated features
Formalize roles on project and incorporate into project documentation with relevant points of contact for business, engineering, data science, etc.

## Slide 4: Model Experimentation & Tracking
5. High level approach
Use of Vertex AI Experiment (GCP) and set up baseline experimentation
1. Objectives
Set up model experimentation and tracking process with Visualization
6. Project risks / barriers to impact
Process definition and capable service (Vertex AI Experimentation)
available
2. Perspective/context
It sets up process of iteratively testing and evaluating different machine learning models, hyperparameters, and data configurations to find the best performing model for a specific task or problem.
This simplifies the process of experimenting with different models, hyperparameters, and data configurations, enabling you to find the most effective model for your machine learning tasks.
4. Criteria for success
Services like Vertex AI Experimentation set up and team is able to configure it in the pipeline.
3. Stakeholders & resourcing
Data Scientist
Machine Learning Engineer (to set up)
For all the key initiatives (especially the ones to be done in the short term, please populate this
And bring any context slides that we already have

## Slide 5: Model Registry
5. High level approach
Use of Vertex AI Experiment (GCP) and set up baseline experimentation
1. Objectives
Set up Model Registry to manage and organize machine learning models in a centralized and scalable manner
6. Project risks / barriers to impact
Process definition and capable service (Vertex AI Experimentation)
available
2. Perspective/context
It sets up process of iteratively testing and evaluating different machine learning models, hyperparameters, and data configurations to find the best performing model for a specific task or problem.
This simplifies the process of experimenting with different models, hyperparameters, and data configurations, enabling you to find the most effective model for your machine learning tasks.
4. Criteria for success
Services like Vertex AI Experimentation set up and team is able to configure it in the pipeline.
3. Stakeholders & resourcing
Data Scientist
Machine Learning Engineer (to set up)
For all the key initiatives (especially the ones to be done in the short term, please populate this
And bring any context slides that we already have

## Slide 6: Standard Project Checklist
5. High level approach
Develop a standardized project checklist/intake that includes sections for data requirements, integrations and business KPIs.
Share it with the team and incorporate it into the project intake process.
1. Objectives
Develop a standardized project checklist
6. Project risks / barriers to impact
Resistance to change,
Lack of buy-in from stakeholders,
Difficulty in developing a comprehensive and effective checklist.
2. Perspective/context
A standardized project checklist/intake can help ensure that data requirements, integrations and business KPIs are clearly identified and communicated to stakeholders.
4. Criteria for success
Standardized project checklist/intake is developed and adopted by the team.
3. Stakeholders & resourcing
Data Scientist
Machine Learning Engineer (to set up)
Business Stakeholders.
For all the key initiatives (especially the ones to be done in the short term, please populate this
And bring any context slides that we already have

## Slide 7: Reusable Assets
5. High level approach
Identify reusable project assets,
Develop a process for sharing and reusing assets across projects.
1. Objectives
Ensure that Project assets are reusable.
6. Project risks / barriers to impact
Resistance to change,
Lack of buy-in from stakeholders,
Difficulty in identifying and sharing reusable assets.
2. Perspective/context
Reusable project assets can help streamline the development process and reduce duplication of effort.
4. Criteria for success
Project assets are identified and made reusable.
3. Stakeholders & resourcing
Data Scientist
Machine Learning Engineer (to set up)
Business Stakeholders.
For all the key initiatives (especially the ones to be done in the short term, please populate this
And bring any context slides that we already have

## Slide 8: Model Framework
5. High level approach
Research and evaluate existing frameworks, (Vertex AI)
develop a custom framework or adapt an existing one to meet the needs of the organization.
1. Objectives
Set up / Develop a standard framework to address all AI use-cases
6. Project risks / barriers to impact
Resistance to change,
Lack of buy-in from stakeholders,
Difficulty in developing a framework that addresses all use-cases.
2. Perspective/context
A standard framework can help streamline the process of developing and deploying AI solutions for various use-cases.
Easy to replicate across projects
Easier to develop, test, train models
Faster turnaround time
4. Criteria for success
A standard framework is developed and adopted by the team.
3. Stakeholders & resourcing
Data Scientist
Machine Learning Engineer (to set up)
Business Stakeholders
For all the key initiatives (especially the ones to be done in the short term, please populate this
And bring any context slides that we already have

## Slide 9: Automated Training
5. High level approach
Develop and integrate automated training and re-training processes into the pipeline.
1. Objectives
Enable automated training and re-training of models from pipeline.
6. Project risks / barriers to impact
Difficulty in developing effective automated training and re-training processes,
Lack of buy-in from stakeholders,
Difficulty in integrating the processes into the pipeline.
2. Perspective/context
Automated training and re-training of models can help ensure that models remain accurate and effective over time.
4. Criteria for success
Automated training and re-training of models is enabled in the pipeline..
3. Stakeholders & resourcing
Data Scientist
Machine Learning Engineer (to set up)
Business Stakeholders
For all the key initiatives (especially the ones to be done in the short term, please populate this
And bring any context slides that we already have

## Slide 10: Access, Roles & Permissions
5. High level approach
Identify stakeholders and their access needs,
Develop a set of access roles and permissions,
Implement the roles and permissions in the system..
1. Objectives
Define access roles and permissions for machine learning models.
6. Project risks / barriers to impact
Difficulty in identifying stakeholders and their access needs
Lack of buy-in from stakeholders,
Difficulty in implementing the roles and permissions in the system.
2. Perspective/context
Clearly defined access roles and permissions can help ensure that only authorized users have access to machine learning models and their data.
4. Criteria for success
Access roles and permissions are defined and implemented.
3. Stakeholders & resourcing
Data Scientist
Machine Learning Engineer (to set up)
Business Stakeholders
For all the key initiatives (especially the ones to be done in the short term, please populate this
And bring any context slides that we already have

## Slide 11: CI / CD Approach
5. High level approach
Evaluate existing CI/CD processes, identify areas for improvement, implement enhancements
1. Objectives
Set up / Enhance CI/CD processes for machine learning models.
6. Project risks / barriers to impact
Resistance to change,
Lack of buy-in from stakeholders,
Difficulty in integrating CI/CD processes with existing workflows.
2. Perspective/context
CI/CD processes can help streamline the development, testing, and deployment of machine learning models.
Significant reduction in Human errors
Faster turnaround time
4. Criteria for success
CI/CD processes for machine learning models are enhanced and adopted by the team
3. Stakeholders & resourcing
Data Scientist
Machine Learning Engineer (to set up)
Business Stakeholders
For all the key initiatives (especially the ones to be done in the short term, please populate this
And bring any context slides that we already have

## Slide 12: Monitoring
5. High level approach
Set up Vertex based model & data drift detection process, develop and integrate custom algorithms into the monitoring library.
1. Objectives
Set up Vertex based model & data drift detection process.
Enhance Monitoring library with custom algorithms.
6. Project risks / barriers to impact
Resistance to change, Lack of buy-in from stakeholders,
Difficulty in setting up Vertex based model & data drift detection process,
Difficulty in developing effective custom algorithms,
2. Perspective/context
Monitoring model and data drift can help ensure that machine learning models remain accurate and effective over time.
Custom algorithms can help tailor the monitoring process to the specific needs of the organization
4. Criteria for success
Vertex based model & data drift detection process is set up and
The monitoring library is enhanced with custom algorithms.
3. Stakeholders & resourcing
Data Scientist
Machine Learning Engineer (to set up)
Business Stakeholders
For all the key initiatives (especially the ones to be done in the short term, please populate this
And bring any context slides that we already have

## Slide 13: Software Engineering Checklist
5. High level approach
Develop a code development review process checklist,
Share it with the team and incorporate it into the development workflow.
1. Objectives
Establish code development review process checklist and shared.
6. Project risks / barriers to impact
Resistance to change,
Lack of buy-in from stakeholders,
Difficulty in developing a comprehensive and effective checklist.
2. Perspective/context
A code development review process can help ensure that code is of high quality and adheres to best practices.
A shared checklist can help standardize the review process across the team.
Facilitates easier communications
Expectations are clear
4. Criteria for success
Code development review process checklist is established and shared with the team.
3. Stakeholders & resourcing
Data Scientist
Machine Learning Engineer (to set up)
Business Stakeholders
For all the key initiatives (especially the ones to be done in the short term, please populate this
And bring any context slides that we already have

## Slide 14: Branching Strategy
5. High level approach
Develop a branching strategy and release management process, share it with the team and incorporate it into the development workflow.
1. Objectives
Establish a branching strategy and release management process.
6. Project risks / barriers to impact
Resistance to change,
Lack of buy-in from stakeholders,
Diffficulty in developing an effective branching strategy and release management process.
2. Perspective/context
A branching strategy and release management process can help ensure that code changes are properly managed and that releases are well-coordinated.
4. Criteria for success
Branching strategy and release management process are established and adopted by the team.
3. Stakeholders & resourcing
Software Engineers,
DevOps Engineers,
Product Managers.
For all the key initiatives (especially the ones to be done in the short term, please populate this
And bring any context slides that we already have

## Slide 15: Monitoring & Alert Mechanism
5. High level approach
Identify key health metrics to track, develop monitoring and alert mechanisms for tracking these metrics,
Implement the mechanisms in the system.
1. Objectives
Develop monitoring and alert mechanisms for model availability by tracking health metrics.
6. Project risks / barriers to impact
Difficulty in developing effective monitoring and alert mechanisms.
Lack of buy-in from stakeholders,
Difficulty in identifying key health metrics to track,
2. Perspective/context
Monitoring model availability and tracking health metrics such as error rate, latency and throughput can help ensure that models remain available and are effective over time
4. Criteria for success
Monitoring and alert mechanisms for model availability are developed and implemented.
3. Stakeholders & resourcing
Data Scientist
Machine Learning Engineer (to set up)
Business Stakeholders
For all the key initiatives (especially the ones to be done in the short term, please populate this
And bring any context slides that we already have

## Slide 16: Architecture
5. High level approach
Research and evaluate existing frameworks, develop a custom framework or adapt an existing one to meet the needs of the organization.
1. Objectives
Set up external Data source integration framework.
6. Project risks / barriers to impact
Resistance to change,
Lack of buy-in from stakeholders,
Difficulty in integrating the framework with existing workflows.
2. Perspective/context
An external data source integration framework can help streamline the process of integrating data from external sources into machine learning models.
4. Criteria for success
External data source integration framework is set up and adopted by the team
3. Stakeholders & resourcing
Data Scientist
Machine Learning Engineer (to set up)
Business Stakeholders
For all the key initiatives (especially the ones to be done in the short term, please populate this
And bring any context slides that we already have

## Slide 17: Logging
5. High level approach
Develop a standardized process for logging and monitoring data transforms, implement alerts for data quality issues.
1. Objectives
Standardize logging and monitoring of data transforms and alert for data quality issues.
6. Project risks / barriers to impact
Resistance to change,
Lack of buy-in from stakeholders,
Difficulty in developing an effective process for logging and monitoring data transforms.
2. Perspective/context
Standardized logging and monitoring of data transforms can help ensure that data is properly transformed and that any issues are quickly identified and addressed.
Alerts for data quality issues can help ensure that data remains accurate and reliable.
4. Criteria for success
Logging and monitoring of data transforms are standardized and alerts for data quality issues are implemented.
3. Stakeholders & resourcing
Data Scientist
Data Engineers,
Business Analysts.
For all the key initiatives (especially the ones to be done in the short term, please populate this
And bring any context slides that we already have

## Slide 18: Ways of Working
5. High level approach
Document a clear process for product release, & share it with the team
Incorporate it into the release workflow.
1. Objectives
Document a process for product release.
6. Project risks / barriers to impact
Resistance to change,
Lack of buy-in from stakeholders,
Difficulty in integrating the documented approach with existing workflows.
2. Perspective/context
Following a documented process can help ensure that product releases follow a well- planned -structure
Expectations are clear across all Stakeholders
Relevant information is communicated to stakeholders.
4. Criteria for success
Documentation process for product release is set up and adopted by the team.
3. Stakeholders & resourcing
Data Scientist
Machine Learning Engineer (to set up WoW)
Business Stakeholders
For all the key initiatives (especially the ones to be done in the short term, please populate this
And bring any context slides that we already have

## Slide 19: appendix

## Slide 20: Data Science Lifecycle
DataOps | 
MLOps | 
Governance | 
Data Connectors
Data Quality
Feature Engineering
Feature Quality Validation
Model Training Improvements
Metadata Mgmt.
Model Deployment Strategy
Monitoring
Responsible.AI
Observability
Feedback/Review
Catalog
Data Engineering
Data Science
ML Engineering
Not to Mitul / Abhishek:
How do we make as much of the categories here match those on slide 2

## Slide 21: MLOps Platform: Next Steps
 | Category | Module | Recommended next steps
Data Science Lifecycle | Data Engineering | Data Connector | Integrate Additional data points (if needed by the business)
 | Model Industrialization Approach | Data Quality | Detailed Data Quality rules should be updated by respective Business PODs and Data Stewards Data Observability tool can be explored for end-to-end Data pipeline
 | Model Industrialization Approach | Feature Engineering | Low code Feature Engineering framework to be explored / developed Feature store to be designed and developed for Online / Offline feature serving Feature store to be integrated with alation for Cataloging, Searchability and lineage Feature Selection framework can be discussed and explored
 | Model Industrialization Approach | Model Development | Modularized prototyping for Model development will be developed in this engagement The prototype to be extended to additional use-cases and algorithms Model Development lifecycle to be integrated with modules like LIME & SHAP to add transparency and explainibility features
 |  | Model Experimentation | Experimentation capability to enabled on vertex (using tensorboard) Every experiment to be tracked with corresponding parameters / output metrics Extending vertex model registry for the platform
 |  | Model Deployment | The platform should be configurable to deploy for batch / real-time scoring

## Slide 22: MLOps Platform: Next Steps
 | Category | Module | Recommended next steps
Data Science Lifecycle | Monitoring (model & data) | Model Monitoring | Vertex monitoring and custom monitoring modules to be developed / explored Custom drift monitoring modules to be developed
 |  | Feedback Loop | Model monitoring pipeline validates the model performances Deep below threshold level or sudden deviation in model performance metrics should re-trigger model re-training loop
 |  | Model Observability | Standardized Logging framework across the platform Model performance Observability to be enabled for the entire MLOps platform
 |  | Responsible AI | Cultural adoption around areas like Accountability, Fairness and transparency.
 | Data Engineering | Data Catalog | Data Catalog platform (Alation) to be extended for Feature Catalog for searchability.
 |  | Data Lineage | Data Catalog platform (Alation) to be extended for entire MLOps pipeline for lineage at feature / model output level This can serve as an input for the end-to-end observability tool

## Slide 23: Journey & Timeline (MLOps)
Topics | Week 1-2 | Week 2-4 | Week 4-8 | Week 8-10 | Week 10-12 | Week 12-14 | Week 14-16 | Week 16-18 | Week 18-20 | Week 20-22 | Week 22-24 | Week 24-26 | Week 26-28 | Week 28-30 | Week 30-32
Assessment Org Level |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Assessment Project Level |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Data & Architecture Discussions |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Data Connectors |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Data Quality |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Data Catalog & Lineage |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Feature Engineering |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Model Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Model Experimentation |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Model deployment |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Model Monitoring |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Feedback Loop |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Model Observability - RAI |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Pick a project to implement

## Slide 25
MLOps Journey in GMI
Org. level
Project level
Assessment Framework
Project level Score
Org. level Score
Score Computation
Find out improvement area in respective level
Plan out implementation at each level
Execute